Adopted Agenda for Website Committee Conference Call

10:00 AM, Tuesday March 11, 2003

- Adoption of minutes/notes from previous meeting.

- Review of Agenda – Additions, deletions, priorities.

- Status of Phase 2 Website page changes

  - Report submission page very successful – All utilities using, CEC processing and notifying. Some issues with naming of links in notices but those are being sorted out.

  - Status of minor changes

    - Minor changes in the report submission process. Now forces you to attach a report before you can submit.

    - Will be adding Program Design back it as a report category.

    - Sign in requests industry and reason for research. We can ask up to 10 questions. Logs date you signed up. All data being logged.

  - Issues Brought Forward from Prior Meetings

    - MAESTRO Guidelines – Pierre to report back on update.

    - Pull CADMAC Agendas and Minutes page for now – TOC check with Val/ Athena/ Marian to get their agreement.

    - Pierre to check to see if he has an electronic copy of Protocol Appendix F

- Database Modifications

  - Status of File Search and database cleaning

    - Have obtained paper copies for all missing files and have scanned them in to create electronic files.

    - There are still some files that are turning up as we clean that we need to get (missing or corrupted electronic files)

    - We are slowly going through the ~8,000 cells, cell by cell, and cleaning the data. We have cleaned ~70% of the database and anticipate having the other 30% cleaned by 03/14/03.

    - We are cutting off a PDF that will be the Executive summary for each electronic file.

  - Status of software update

    - Structural update complete. Minor additions still possible as we roll the data back into the database.

    - Will be putting in background routines to cross check for common acronyms (e.g., SCE and Southern California Edison, etc.)

  - Issues Brought Forward from Prior Meetings

    - Every search result would have a button for calling up the executive summary (if there is an electronic file).

    - Can we insert functionality to allow users to select some of the files that have been found and download them as a batch of tiles? If so, then we should be able to apply the same functionality for the executive summaries. TOC to discuss with Concieo.

- Listserve Status

  - Seems to be working well in general.

  - Problems with bounce backs from some servers. Try to work on this on an individual basis.

- Any Other Business

- Close meeting